Task 5: Research-to-Decision Map

| A2 Findings | Evidence / alternative considered | Recommendation | Project decision it should inform | Expected PED/ADR/RTM/application evidence |
| --- | --- | --- | --- | --- |
| Design problem 1 Status changes need to trigger several reactions (notify, audit, report). Doing this directly ties RequestService to all of them. | Direct orchestration vs Observer vs event/notification service. NASA backs low coupling and high cohesion. | Use an Observer/event mechanism where there are genuinely multiple independent reactions. Keep it simple (direct call) if there's only one. | Milestone 2 class design for the request status-change flow (RequestService and its consumers). | ADR and PED for the pattern choice, class/sequence diagram, RTM link to the notification requirement. |
| Design problem 2 Request categories may need different rules. Handling this with growing conditionals gets messy and risky to change. | Conditional logic vs Strategy vs Factory Method. Strategy handles behaviour, Factory handles creation. | Use Strategy only if category behaviour genuinely differs or is likely to change. Otherwise keep the simple conditional logic. | Milestone 2 design of the category/request-processing component. | ADR and PED for the Strategy decision, RTM link to the category-processing requirement. |
| Persistence / data Request creation touches multiple related writes that must succeed or fail together. One validation layer alone isn't enough, and caching risks stale data. | EF Core automatic vs explicit transactions, client vs application vs database validation, layered vs application-heavy responsibility split. | Layered approach: application layer handles business rules, database enforces constraints, request creation wrapped in an explicit transaction. No caching for this data. | Milestone 2 data model, DB constraints, and the request-creation transaction implementation. | ADR and PED, risk register entry, RTM link to the data-integrity requirement. |
| Integration / API UI and backend need request/response communication with quick feedback and a clear security boundary. | In-process interface vs HTTP/REST vs async messaging. REST fits this scope best. | Use HTTP/REST for client–backend communication, with object-level authorisation on every endpoint. Skip async messaging unless a real need for it comes up. | Milestone 2 API/endpoint design and the authentication/authorisation implementation. | ADR and PED, API/endpoint contract, RTM link to the integration requirement. |
| SCM / CI Brief requires a protected main branch and two reviewers. Without clear review criteria and CI gates this can become a box-ticking exercise. | GitHub Flow vs Git Flow, CI checks (build, tests, scans) set as blocking vs warning-only gates. | GitHub Flow with protected main and mandatory two-reviewer PRs. CI blocks on build/test failure or critical vulnerabilities; linting, coverage and minor vulnerabilities warn only, for now. | Repository branch-protection setup and the CI pipeline configuration. | ADR and PED, CI pipeline config as application evidence, RTM linking PRs to requirements/ADRs. |