Civicconnect

Project Engineering Document

Milestone 2

Version: 1.2

Status: in process

Team:

Hermanus Jacobus Bantjes (601427)

Jason Crous (601662)

Zander De Groote (602789)

Module: SEN381

Institution: Belgium Campus iTversity

Date:

# Document Control Table:

| DocumentdDDDD | CivicConnect Project Engineering Document |
| --- | --- |
| Version. | 1.2. |
| Status | Final. |
| Project | CivicConnect |
| Milestone | M2 |
| Owner | CivicConnect Team. |
| Created | 2026/09/07 |
| Last Reviewed | 2026/09/30 |

# Version History Table:

| Version | Date | Author | Description | Approval |
| --- | --- | --- | --- | --- |
| 0.1 | 2026/09/07 | Jason Crous | Initial Requirements Analysis | Approved |
| 0.2 | 2026/09/07 | Zander De Groote | Risks, RTM, traceability and future dev considerations | Approved |
| 1.0 | 2026/09/07 |  | Final | Approved |
| 1.1 | 2026/09/28 | Herman Bantjes | NFR-PERF-001 revised: simulated SMS/WhatsApp notifications added | Pending |
| 1.2 | 2026/09/30 | Herman Bantjes | Constraints and trade-off, Engineering Decision Log, GitHub and team governance, AI Usage Register and PED integration and the baseline sign-off continuation | underway |

# Baseline sign-off Table:

| Role | Name | Approval | Date |
| --- | --- | --- | --- |
| Requirements & Analysis Lead | Jason Crous | Approved | 2026/09/07 |
| Risk, Traceability & Future Planning Lead | Zander De Groote | Approved | 2026/09/09 |
| Constraints & Governance | Herman Bantjes | Approved | 2026/09/09 |

# Problem & Business Need:

## Current Operational Problem:

CivicConnect currently manages service requests through multiple uncontrolled communication channels, including email, telephone, WhatsApp, spreadsheets, and paper records. This fragmented process thus prevents the organisation from maintaining a reliable, central record of each service request and its lifecycle.

The main operational problem is therefore not simply the use of multiple communication methods, but the lack of a controlled process for recording, assigning, tracking and closing requests.

This scenario creates several consequences:

| Problem: | Impact on CivicConnect: |
| --- | --- |
| Requests are widely spread across multiple channels. | Requests could be duplicated, lost and even overlooked. |
| No central request records. | Staff cannot reliably determine the current state of a request. |
| Uncertainty of Ownership. | Requests may remain unassigned or be delayed. |
| Limited requester visibility. | Requesters are unaware whether a request has been received or resolved. |
| Poor status accountability. | It is currently difficult to establish who changed a request and what action was taken. |
| Manual reporting procedures. | Management information is inconsistent and difficult to audit. |
| Informal handling of sensitive information. | Request information may not receive consistent access protection. |

# Supporting Evidence: Process Diagram

## Current state of operations:

# Business Impact:

The fragmented request process creates operational problems and prevents CivicConnect from consistently managing service demand.

Operationally, staff might spend extra time searching for requests, identifying ownership, requesting updates, and manually gathering information for management. Requesters often feel uncertain because they have limited visibility into whether their requests have been received, assigned, delayed, resolved, or closed.

At the management level, the absence of a controlled request lifecycle reduces the reliability of information on outstanding, overdue and resolved work. This limits the organisation's ability to identify service bottlenecks, monitor performance and demonstrate accountability.

The current process also creates an information-management and security concern because sensitive request information may be distributed through informal channels without consistent access controls.

## Business Impact Matrix:

| Impact Area: | Current Effect: | Business Consequence: |
| --- | --- | --- |
| Efficiency | Manual coordination and reporting. | The staff’s time is wasted. |
| Visibility | Requests cannot be reliably tracked by requesters. | Increased uncertainty and follow-up requests. |
| Accountability | Changes may not be consistently recorded. | Difficult to audit responsibility. |
| Service Management | Ownership and prioritisation are unclear. | Delays and inconsistent handling. |
| Reporting | Information is manually consolidated. | Management information is less reliable. |
| Information security | Sensitive information can move through informal channels. | Greater risk of security exposure. |

## Intended Business Value:

CivicConnect requires a controlled digital service-request platform that establishes a single, traceable record for each request.

The intended business value is to:

- Improve visibility of request status and ownership.

- Reduce the likelihood of requests being lost, duplicated or overlooked.

- Provide staff with a structured way to manage and prioritise work.

- Improve accountability through controlled status and action recording.

- Provide management with more reliable information about service activity.

- Reduce dependence on fragmented manual reporting.

- Improve the consistency with which sensitive request information is handled.

The solution should achieve these benefits without introducing an unsustainable technical, financial or operational burden.

## From Business Value to Requirements mapping:

# Stakeholder Analysis:

## Stakeholder Identification

| ID | Stakeholder | Role in System | Primary Interest |
| --- | --- | --- | --- |
| STK-001 | Requesters | Submitting and Monitoring requests | Ease of use and visibility |
| STK-002 | Service Staff | Managing and resolving requests. | Efficient request processing. |
| STK-003 | Management | Monitoring service activities. | Reporting and accountability. |
| STK-004 | System Administrator | Manage users and system access. | Security and access control. |
| STK-005 | IT/Technical Support | Support during tech operations. | System reliability and maintainability. |
| STK-006 | Organisational leadership personnel | Oversight of business processes. | Cost, quality and operational value. |

## Stakeholder Needs:

| Stakeholder | Need | Why it Matters |
| --- | --- | --- |
| Requester | Submit a request with required information | Ensures the organisation receives sufficient information |
| Requester | Receive confirmation | Provides evidence that the request was recorded |
| Requester | See status of submitted requests | Reduces Uncertainty during decision-making |
| Requester | View previous requests. | Supports history and follow-up management. |
| Staff | See relevant requests. | Creates a manageable work queue. |
| Staff | Search/filter/sort requests. | Helps prioritise and locate work. |
| Staff | Assign responsibility. | Establishes ownership. |
| Staff | Records actions and resolutions. | Supports continuity and accountability. |
| Management | Views requests that are open or overdue. | Supports service oversight. |
| Management | Analyse activity by status/category | Supports performance analysis |
| Administrator | Control access according to roles. | Protects request information. |
| IT Support | Maintains a reliable system | Reduces operational disruption |
| Leadership | Maintains sustainable cost and scope decisions. | Prevents an unnecessarily complex solution. |

## Influence/Interest Analysis:

| Stakeholder | Influence | Interest | Engagement Approach |
| --- | --- | --- | --- |
| Management | High | High | Keep management closely involved in the requirements validation process. |
| Service Staff | High | High | Encourage regular feedback on workflow requirements. |
| Requesters | Medium | High | Validate usability and submission needs. |
| System Admin | High | Medium | Validate security and access requirements. |
| IT Support | Medium | Medium | Consult on maintainability and technical constraints. |
| Leadership | High | Medium | Review scope, cost and business value. |

## Stakeholder Conflicts and Trade-offs:

Conflict 1: Usability vs Security

Requesters benefit from a quick and simple submission process, while the organisation requires controlled access to potentially sensitive request information.

The engineering implication is that CivicConnect must provide an accessible submission process while still enforcing appropriate authentication and authorisation. Security should therefore be incorporated into the requirements rather than added after functionality is implemented.

Conflict 2: Additional Functionality vs Scope/Schedule

Management may benefit from advanced functionality such as extensive analytics, integrations or automated notifications. However, every additional feature increases specification, development, testing, security, documentation and maintenance obligations.

The engineering implication is that additional functionality should only be included where stakeholder value justifies its effect on scope, schedule, cost, quality and risk.

# Scope Baseline:

Establishing the boundaries of the project.

## In Scope:

## Out of Scope:

The following are considered out of Scope for the initial baseline:

- Native mobile applications.

- Replacement of existing communication channels.

- Complex integration with external enterprise systems.

- Advanced AI functionality.

- Predictive analytics functionality.

- Full automation of service dispatching.

These exclusions prevent the initial solution from becoming unnecessarily large and protect the project's schedule and quality objectives.

## Deferred/Future Scope:

Potential future enhancements/features may include:

- Live WhatsApp Business Platform integration (simulated in the current baseline; see Notification Integration section).

- Live SMS gateway notifications (simulated in the current baseline; see Notification Integration section).

- Overly engineered dashboards.

- AI-assisted categorisation.

- Predictive service-demand analysis procedures.

- Integration with external organisational systems.

- Dedicated mobile applications.

These features are not rejected permanently. They are deliberately deferred until their business value, technical feasibility, security implications, cost and schedule impact are evaluated.

## Scope Exclusion Justification:

Decision: Defer live WhatsApp integration; simulate it in the current baseline.

Based on the information presented in the scenario, our team has deduced that CivicConnect currently receives requests through WhatsApp, making integration appear attractive. However, integrating WhatsApp into the initial solution would introduce additional API/integration dependencies, security considerations, testing obligations and maintenance requirements.

The immediate business need is to establish a reliable, controlled service-request lifecycle rather than reproduce every existing communication channel within the first release.

Therefore, WhatsApp integration is deliberately deferred so that the team can prioritise the controlled central request record and core requester, staff and management capabilities within the available schedule and resources.

Update (v1.1): Simulated SMS and WhatsApp notifications

Following milestone feedback, SMS and WhatsApp notifications are now part of the baseline as a simulation (FR-NOT-001 – FR-NOT-007). Only the connection to the real WhatsApp and SMS services is still deferred. Real services would add a cost for every message sent a sign-up and approval process (Meta, 2026a) and extra legal duties for handling phone numbers under POPIA (Republic of South Africa, 2013). The simulation shows how the channels will work without taking on that cost and risk. Full details are in the Notification Integration section.

# Functional Requirements:

## Requester Requirements:

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| FR-REQ-001 | The system shall allow an authenticated requester to submit a new service request containing all mandatory request information. | Must | CAP-REQ-001 / STK-NEED-001 |
| FR-REQ-002 | The system will require each service request to be assigned a category from a controlled set of categories. | Must | CAP-REQ-002 |
| FR-REQ-003 | The system will generate a unique reference for each successfully submitted service request. | Must | Business Need |
| FR-REQ-004 | The system shall confirm the recording of submitted requests. | Must | STK-NEED-002 |
| FR-REQ-005 | The system shall allow a requester to view the status of their submitted requests. | Must | STK-NEED-003 |
| FR-REQ-006 | The system shall allow a requester to view a history of previously submitted requests. | Must | CAP-REQ-003 |
| FR-REQ-007 | The system shall display meaningful feedback when a request is updated, resolved or closed. | Must | Business Capability |

## Staff Requirements:

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| FR-STF-001 | The system shall allow authorised staff to view service requests relevant to their responsibilities. | Must | CAP-STF-001 |
| FR-STF-002 | The system shall allow authorised staff to search service requests using defined search criteria. | Must | CAP-STF-002 |
| FR-STF-003 | The system shall allow authorised staff to filter service requests by useful criteria such as status and category. | Must | CAP-STF-002 |
| FR-STF-004 | The system shall allow authorised staff to sort service requests using supported criteria. | Must | CAP-STF-002 |
| FR-STF-005 | The system shall allow authorised staff to view the full details of an individual service request. | Must | CAP-STF-003 |
| FR-STF-006 | The system shall allow authorised staff to assign or accept responsibility for a service request. | Must | CAP-STF-004 |
| FR-STF-007 | The system shall restrict status changes to defined request workflow transitions. | Must | Business Need |
| FR-STF-008 | The system shall allow authorised staff to record actions and comments against a service request. | Must | CAP-STF-005 |
| FR-STF-009 | The system shall allow authorised staff to record resolution information. | Must | CAP-STF-005 |
| FR-STF-010 | The system shall allow authorised staff with appropriate permissions to resolve or close a service request. | Must | CAP-STF-006 |

## Management Requirements:

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| FR-MGT-001 | The system shall provide management users with visibility of open service requests. | Must | CAP-MGT-001 |
| FR-MGT-002 | The system shall identify service requests that have become overdue according to the defined service criteria. | Must | CAP-MGT-002 |
| FR-MGT-003 | The system shall provide visibility of resolved and closed requests. | Must | CAP-MGT-003 |
| FR-MGT-004 | The system shall allow management users to view request information by category and status. | Must | CAP-MGT-004 |
| FR-MGT-005 | The system shall provide information that supports accountability for request status and recorded actions. | Must | Business Need |

## Security and Control Requirements:

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| FR-SEC-001 | The system shall authenticate users before providing access to protected functions. | Must | CON-SEC-001 |
| FR-SEC-002 | The system shall restrict system functions and request information according to the user's authorised role. | Must | CON-SEC-002 |
| FR-SEC-003 | The system shall prevent unauthorised users from accessing protected service-request information. | Must | Business Need |
| FR-SEC-004 | The system shall record the user responsible for important service-request status changes. | Must | Business Need |

# Notification Integration: SMS and WhatsApp (Simulated):

This section responds to the milestone feedback on SMS and WhatsApp notifications. It explains what CivicConnect will build now (a simulation of both channels), how the simulation works, and what would be needed to connect to the real services later.

## Why notifications are needed:

Requesters need to know that their request was received and how it is progressing (STK-NEED-002, STK-NEED-003; FR-REQ-004, FR-REQ-007). At the moment they can only find this out by logging in. South African municipalities already use these channels. The City of Cape Town lets residents report water and sanitation problems on WhatsApp, including a description, the location and photos (City of Cape Town, 2023). The City of Tshwane’s WhatsApp service handled about 29 700 interactions in a single month (Mzekandaba, 2020).

Similar 311 service-request systems overseas also expect residents to receive status updates. Ogden City requires real-time status updates by email, with in-app notifications as an option (Ogden City Corporation, 2024). Commercial 311 products such as SeeClickFix also advertise “automated status updates, two-way interactions, and effortless tracking” for residents (CivicPlus, 2026).

## Decision: Simulate SMS and WhatsApp in the current baseline:

CivicConnect will build the complete notification process: detecting the event, choosing the message, checking consent, queueing, tracking delivery and logging. Only the final “send” step is simulated instead of going to a real SMS or WhatsApp service. The table below explains why.

| Factor | What real integration would involve | Source |
| --- | --- | --- |
| Cost | Since 1 July 2025, Meta charges for each delivered WhatsApp template message, based on the message type and the recipient’s country (Meta, 2026b). SMS services also charge per message. This conflicts with the project’s no-cost or low-cost constraint. | Meta (2026b); Constraint 3: Cost |
| Sign-up and approval | A Meta Business Account and a registered business phone number are needed, and the business must be verified before messaging real customers (Meta, 2026a). Each message template must be approved first, which can take up to 24 hours (Meta, 2026c). | Meta (2026a); Meta (2026c) |
| Test limits | The free WhatsApp test number can only send to 5 phone numbers, so even a “real” demonstration would be limited (Meta, 2026a). | Meta (2026a) |
| Data protection | The SMS or WhatsApp company would handle requesters’ phone numbers on CivicConnect’s behalf. POPIA section 21 requires a written contract that makes that company keep the information secure, and section 72 limits sending personal information outside South Africa (Republic of South Africa, 2013). | Republic of South Africa (2013) |
| Schedule and scope | Real integration adds outside dependencies, testing and maintenance, which the team has already listed as scope and cost risks. | RISK-001, RISK-010, RISK-015 |

A simulation lets the team demonstrate and test the full process at no cost, with no personal data leaving the system. The design also means the real services can later be switched on through configuration. Messaging companies support this way of working themselves: Twilio’s test credentials let developers use its service without being charged and without sending messages to real phones (Twilio, 2026a).

## Notification requirements:

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| FR-NOT-001 | The system shall create a notification when a service request is submitted, assigned, changes status, is resolved or is closed. | Should | STK-NEED-002, STK-NEED-003 |
| FR-NOT-002 | The system shall let a requester choose how to be notified (in-app, SMS, WhatsApp) and shall record their permission (opt-in), with the date and time, before any SMS or WhatsApp message is sent to them. | Should | Meta (2026d); Republic of South Africa (2013) |
| FR-NOT-003 | The system shall send all notifications through one shared notification interface, so that the simulated services can be replaced by real ones through configuration, without changing the rest of the code. | Should | Freeman and Robson (2020); Cockburn and Garrido de Paz (2024); NFR-MAIN-001 |
| FR-NOT-004 | The system shall record every notification (request reference, channel, recipient, message, times and delivery status) in a notification log that authorised administrators can view. | Should | FR-MGT-005; NFR-AUD-001 |
| FR-NOT-005 | The system shall provide a simulated inbox that shows each SMS and WhatsApp message as the requester would receive it. | Could | Winters et al. (2020) |
| FR-NOT-006 | The simulated services shall return realistic delivery results (queued, sent, delivered, undelivered, failed), including test failures, and the system shall retry a failed message up to three times. | Could | Twilio (2026a); Twilio (2026b) |
| FR-NOT-007 | Sending a notification shall not slow down the action that caused it; notifications shall be sent in the background. | Should | Richardson (2018); NFR-PERF-001 |

## How the simulation works:

Request event

↓

Notification service (checks preferences and opt-in, chooses the message template)

↓

Notification log (status: Queued)

↓

Background sender

↓

Simulated SMS or WhatsApp service

↓

Simulated delivery result (Sent → Delivered, Undelivered or Failed)

↓

Notification log updated and message shown in the simulated inbox

Step 1 – Event.

When a request is submitted or a staff member changes it (FR-STF-006 – FR-STF-010), the system saves the change and the notification record together, in one database transaction, with the status Queued. This is known as the transactional outbox pattern. Because both are saved together, a status change can never be saved without its notification, or the other way round (Richardson, 2018).

Step 2 – Consent check.

SMS and WhatsApp messages are only created if the requester has opted in to that channel (FR-NOT-002). WhatsApp requires businesses to get this permission clearly and to name the business when asking (Meta, 2026d). In-app notifications are always created.

Step 3 – Message template.

Messages are built from fixed templates, for example: “CivicConnect: Request {reference} is now {status}. Log in to view the details.” This copies WhatsApp’s rule that businesses may only start a conversation with a pre-approved template (Meta, 2026c). Messages contain only the reference number and status not personal details which keeps personal information safer as required by POPIA section 19 (Republic of South Africa, 2013).

Step 4 – Background sending.

A separate background process picks up Queued messages and passes them to the simulated SMS or WhatsApp service, chosen by a configuration setting .Because this happens separately from the user’s action, a slow or failed message cannot slow the system down or affect NFR-PERF-001 (Richardson, 2018).

Step 5 – Simulated service.
 The simulated SMS and WhatsApp services follow the same interface that a real service would use. This is the Adapter design pattern (Freeman and Robson, 2020): the rest of the system talks to one interface, and the service behind it can be swapped. Cockburn and Garrido de Paz (2024) describe the same idea for connecting applications to outside services. In testing terms, the simulators are “fakes”: lightweight versions of a service that behave like the real one but are not suitable for production (Winters et al., 2020). They check that the phone number is in international format create a message ID and accept the message.

Step 6 – Delivery result.
 After a short random delay, the simulator changes the status to Sent and then Delivered, following the same statuses that real SMS services report: queued, sent, delivered, undelivered and failed (Twilio, 2026b). Special test numbers force errors, in the same way as Twilio’s test phone numbers (Twilio, 2026a): a number ending in 0001 fails as invalid, and one ending in 0009 is undelivered. Failed messages are retried up to three times and then flagged in the log (FR-NOT-006).

Step 7 – Viewing the results. 
The simulated inbox shows the messages each test phone number would have received, with the channel and delivery status (FR-NOT-005). Administrators can view the full notification log (FR-NOT-004). This provides evidence for demonstrations and testing.

### Notification acceptance criteria:

| ID | Given | When | Then |
| --- | --- | --- | --- |
| AC-NOT-001-A | Requester has opted in to SMS | Staff change the request status | One SMS with the reference and new status appears in the notification log and the simulated inbox |
| AC-NOT-002-A | Requester has not opted in to WhatsApp | The request status changes | No WhatsApp message is created; the in-app notification is still shown |
| AC-NOT-006-A | Requester’s test number is set to fail | The notification is sent | Status is recorded as Failed, the message is retried three times and then flagged in the log |
| AC-NOT-007-A | Simulated delivery delay is set to 10 seconds | Staff save a status change | The status change finishes within the NFR-PERF-001 limit and the notification arrives afterwards |

## What would be needed for the real services:

The table below compares what would be needed to connect CivicConnect to a real SMS service and to the WhatsApp Business Platform.

| Area | SMS service | WhatsApp Business Platform (Meta) |
| --- | --- | --- |
| Accounts | An account with the provider, prepaid credit and a sender number or name. | Meta developer account, Meta Business Account, WhatsApp Business Account and a registered business phone number. The business must be verified before messaging real customers (Meta, 2026a). |
| Message rules | Plain-text messages, kept short to keep costs down. | Pre-approved templates are needed (the “utility” type for status updates); approval can take up to 24 hours (Meta, 2026c). |
| Consent | Recorded opt-in, and requests to stop (e.g. replying “STOP”) honoured. | Opt-in must clearly say messages will come on WhatsApp and name the business (Meta, 2026d). |
| Cost | Charged per message by the provider. | Charged per delivered template message, by type and country (Meta, 2026b). |
| Connection | Web API secured with an API key. For example, Clickatell’s API replies “202 Accepted” with a message ID for tracking (Clickatell, 2026). | Web API secured with an access token (Meta, 2026a). |
| Delivery updates | The provider calls back a public web address with status updates, which may arrive out of order (Twilio, 2026b). | Status updates are also sent to a public web address. |
| Security | API keys stored in environment settings, never in the GitHub repository; incoming status updates checked to confirm they come from the provider. | Same as SMS; access tokens changed regularly. |
| Data protection | Written contract with the provider (POPIA s. 21), rules for sending data outside South Africa met (s. 72) and the privacy notice updated (Republic of South Africa, 2013). | Same as SMS. |
| Change to CivicConnect | Add a real SMS service behind the same interface and set NOTIFICATION_MODE = live. | Add a real WhatsApp service behind the same interface and link each template to its approved name. |

Steps to move from the simulation to the real services

- Get the change approved through the team’s change-control process (Engineering Decision 3), because it changes the scope baseline (Project Management Institute, 2021).

- Create the provider accounts, complete Meta’s business verification and submit the message templates for approval (Meta, 2026a; Meta, 2026c).

- Sign a written contract with each provider and update the privacy notice (Republic of South Africa, 2013).

- Build the real SMS and WhatsApp services behind the existing notification interface and store the keys securely.

- Set up the web address that receives delivery updates and match the provider’s statuses to CivicConnect’s statuses (Twilio, 2026b).

- Run the same FR-NOT acceptance tests using the providers’ test tools before switching NOTIFICATION_MODE to live (Twilio, 2026a; Meta, 2026a).

- Monitor message costs and delivery rates after going live.

## Notification traceability and risk:

| Requirement | Stakeholders need | Related risk |
| --- | --- | --- |
| FR-NOT-001, FR-NOT-004, FR-NOT-005 | STK-NEED-002, STK-NEED-003 | RISK-015 |
| FR-NOT-002 | STK-NEED-011, STK-NEED-014 | RISK-007 |
| FR-NOT-003, FR-NOT-006 | STK-NEED-015 | RISK-010, RISK-015 |
| FR-NOT-007 | STK-NEED-012 | None identified |

Remaining risk: a simulation cannot copy every behaviour of the real services, such as a template being rejected. To reduce this risk, the simulated statuses and rules are based on the providers’ own documentation (Meta, 2026c; Twilio, 2026b), and the providers’ test tools will be used before going live.

# Non-Functional Requirements:

The following NFRs are attributed to being measurable, testable and aligned with business goals. (ISO/IEC/IEEE, 2018; ISO/IEC, 2011).

## Security:

NFR-SEC-001

The system shall enforce role-based access control so that users can only access functions and service-request information permitted by their assigned role. (Sandhu et al., 1996).

Acceptance target:

100% of defined protected functions shall require appropriate authorisation during security testing.

NFR-SEC-002

The system shall not store user passwords in plaintext. (OWASP, 2024).

Acceptance target:

Password storage shall be verified during security review and source/database inspection.

## Performance:

NFR-PERF-001

Under normal operating conditions, at least 90% of standard user requests shall be completed within 4 seconds. In other words, if all response times are sorted from fastest to slowest, the request at the 90% mark (the 90th percentile, or p90) must take 4 seconds or less (Beyer et al., 2018).

What counts as a standard request:

Standard requests are the everyday actions users perform: signing in, submitting a new service request and receiving its reference number (FR-REQ-001, FR-REQ-003, FR-REQ-004), loading a list of requests with search, filter or sort (FR-REQ-005, FR-REQ-006, FR-STF-001 – FR-STF-004, FR-MGT-001), and opening or updating a single request (FR-STF-005 – FR-STF-010). Report exports, file uploads and the sending of SMS and WhatsApp messages are not included. Messages are sent in the background, so the user never waits for them (FR-NOT-007).

How it will be measured:

Response time is the time from when the user’s browser sends a request until the full response comes back. It will be measured with the k6 load-testing tool, which records as http_req_duration (Grafana Labs, 2026). The 90th percentile is worked out separately for each type of request, so one slow action cannot be hidden by many fast ones (Beyer et al., 2018). Expected user numbers are not yet known (see Forward Engineering Considerations – Scalability), so the team will test with an assumed load of 25 users at the same time for 10 minutes. This assumption will be confirmed in Milestone 2.

Acceptance target:

The test passes if the k6 threshold p(90) < 4000 ms is met for every type of standard request. k6 automatically marks a test as failed when a threshold is broken (Grafana Labs, 2026). The test report is kept as verification evidence.

Design goal (not a pass/fail rule):

Half of all requests (the median) should finish in 2 seconds or less. Google’s RAIL performance model sets a target of under 2 seconds for pages loaded after the first visit (web.dev, 2020), and 2 seconds is also inside the 2.5-second limit that Core Web Vitals rate as “good” (McQuade, 2020).

### Why 90% of requests within 4 seconds is a reasonable target

The target is based on published research and industry standards rather than a guess. ISO/IEC 25010 lists time behaviour as part of performance efficiency, which means it must be stated in a way that can be measured and tested (ISO/IEC, 2023). The reasons for each part of the target are explained below and summarised in the table at the end of this section.

Why use a percentage of requests instead of an average

Google’s Site Reliability Workbook advises setting speed targets as percentiles, for example “90% of requests < 450 ms”, because an average can look good even when some users wait much longer (Beyer et al., 2018). A 90% target makes sure that nine out of every ten requests are fast, instead of relying on an average that a few very fast responses could improve.

Why 4 seconds

Three separate sources point to about 4 seconds as the point where waiting stops being acceptable. Firstly, Google’s RAIL performance model explains that users start to lose focus on a task after about 1 second, and become frustrated and likely to give up after about 10 seconds (web.dev, 2020). A 4-second limit keeps users well inside that 10-second limit. Secondly, the Apdex standard rates a response as “satisfied” up to a target time T, “tolerating” up to four times T, and “frustrated” beyond that (New Relic, 2026). If T is set to 1 second, the point at which RAIL says users start to lose focus, 4 seconds is exactly the point where users become frustrated. Thirdly, Google’s Core Web Vitals rate a page that takes more than 4 seconds to show its main content as “poor” (McQuade, 2020).

Why 90% and not 95% or 100%

Google checks its Core Web Vitals at the 75th percentile, meaning that 75% of page loads must meet the limit (McQuade, 2020). Requiring 90% is therefore stricter than Google’s own test. The Site Reliability Workbook also explains that 100% is the wrong target, because it cannot be reached in practice and leaves no room to update and improve the system (Beyer et al., 2018). Finally, the project must use free or low-cost hosting (Constraint 3: Cost). Free hosting services pause when they are not in use: Render’s free services shut down after 15 minutes without traffic and take about one minute to start again (Render, 2026). The remaining 10% allows for these slow starts and for weaker mobile connections.

Why the earlier 2-second target was changed

The previous version of this requirement asked for 95% of requests within 2 seconds. Two seconds is still a good target for a typical request (web.dev, 2020), so it remains the goal for the median. As a strict pass/fail limit, however, it is harder than most real websites manage on mobile. In 2025, only 62% of mobile websites showed their main content within 2.5 seconds, while 13% took longer than 4 seconds (Jariyal et al., 2025). A 4-second limit is realistic for a student project on free hosting, while still ruling out a poor experience. These website figures measure the full page load and not only the server’s reply, so they are a rough comparison rather than an exact one (McQuade, 2020).

South African mobile users

Many requesters are likely to use CivicConnect on mobile data. In 2025, average mobile download speeds in South Africa ranged from 17.5 Mbps on Rain and 18.3 Mbps on Telkom to 60.1 Mbps on MTN (Opensignal, 2025). The target must also work for users on the slower networks, which is another reason for choosing 4 seconds instead of 2. CivicConnect’s pages are mainly forms and lists, so the target should be achievable; the load test will confirm this.

What similar systems do

Similar city service-request (311) systems also treat performance as a measurable service level. Ogden City’s 2024 tender for a 311 system asks for 99.9% availability for cloud-hosted systems (Ogden City Corporation, 2024). The tender does not set a single response-time number, so CivicConnect bases its figure on the published standards and research above.

Summary of evidence for NFR-PERF-001

| Source | What the source says | How it supports NFR-PERF-001 |
| --- | --- | --- |
| web.dev (2020) – RAIL model | Users start to lose focus after about 1 s and are likely to give up after about 10 s; repeat page loads should take under 2 s | 4 s is well within the 10 s limit; 2 s kept as the goal for the median |
| New Relic (2026) – Apdex | Satisfied up to T; tolerating up to 4T; frustrated above 4T | With T = 1 s, 90% of requests stay out of the “frustrated” zone |
| McQuade (2020) | Page content shown in 2.5 s or less is “good”; more than 4 s is “poor”; checked at the 75th percentile | Same 4 s limit, checked at a stricter 90th percentile |
| Beyer et al. (2018) | Speed targets should be percentiles, e.g. “90% of requests < 450 ms” | Same percentile format |
| Jariyal et al. (2025) | 62% of mobile websites are “good”; 13% are “poor” | 4 s at 90% is realistic; 2 s at 95% is too strict for free hosting |
| Opensignal (2025) | South African mobile download speeds of 17.5–60.1 Mbps | Target must work on slower networks |
| Render (2026) | Free services stop after 15 minutes idle and take about 1 minute to restart | The 10% margin covers these slow starts |

## Usability:

NFR-USAB-001

A requester shall be able to submit a standard service request using the provided interface without assistance from a staff member.

Acceptance target:

At least 4 out of 5 representative test users shall complete the standard submission process without assistance.

## Reliability:

NFR-REL-001

Once the system verifies that a request has been successfully submitted, it will remain accessible for retrieval.

Acceptance target:

100% of successfully confirmed test submissions remain retrievable after submission.

## Auditability:

NFR-AUD-001

The system shall record the responsible user and timestamp for defined request status changes.

Acceptance target:

100% of tested status changes shall contain the required user and timestamp information.

## Maintainability:

NFR-MAIN-001

Project requirements, risks, decisions, changes, tests and defects shall use controlled identifiers and version-controlled artefacts.

Acceptance target:

All baselined M1 requirements shall have unique IDs and corresponding entries in the RTM.

# Acceptance Criteria:

FR-REQ-001 – Submit Request

The system shall allow an authenticated requester to submit a new service request containing all mandatory request information.

| ID | Given | When | Then |
| --- | --- | --- | --- |
| AC-REQ-001-A | User is authenticated, and all mandatory fields are completed. | User submits request. | A new request is created. |
| AC-REQ-001-B | One or more mandatory fields are empty. | User submits request. | Submission is prevented, and missing information is indicated. |
| AC-REQ-001-C | Request is successfully created. | Submission completes. | System provides confirmation and request reference. |

FR-REQ-002 – Controlled Category

The system will require each service request to be assigned a category from a controlled set of categories.

| ID | Given | When | Then |
| --- | --- | --- | --- |
| AC-REQ-002-A | Requester is creating a request | Category is selected | Category must come from the controlled list |
| AC-REQ-002-B | No category is selected | Requester submits | Submission is prevented |

FR-STF-006 – Assignment

The system shall allow authorised staff to assign or accept responsibility for a service request.

| ID | Given | When | Then |
| --- | --- | --- | --- |
| AC-STF-006-A | Authorised staff member views an unassigned request | Staff assigns responsibility | Assigned owner is recorded |
| AC-STF-006-B | Unauthorised user attempts assignment | Assignment is attempted | Operation is denied |

FR-STF-007 – Status Transition

The system shall restrict status changes to defined request workflow transitions.

| ID | Given | When | Then |
| --- | --- | --- | --- |
| AC-STF-007-A | Request is in a valid status | Staff selects a permitted next status | Status change is accepted |
| AC-STF-007-B | Requested transition is invalid | Staff attempts to save | System rejects the transition |
| AC-STF-007-C | Valid transition succeeds | Status changes | User and timestamp are recorded |

# Requirement Prioritisation:

During the prioritisation process, our team uses the tried-and-true MoSCoW method (Clegg and Barker, 1994):

Must Have

The core functionality necessary to satisfy the business need:

- Submit requests

- Categorise requests

- View status

- View request history

- View/manage requests

- Assignment

- Status transitions

- Actions/comments

- Resolution/closure

- Management visibility

- Authentication

- Authorisation

- Accountability/audit information

Should Have

Useful functionality that improves the system but isn't fundamental to the first baseline:

- Automated email notifications

- Additional reporting filters

- More advanced dashboard functionality

- Simulated SMS and WhatsApp notifications (FR-NOT-001 – FR-NOT-007)

Could Have

Potential future enhancements:

- AI-assisted categorisation

- Live WhatsApp integration (the simulated version is a Should Have)

- Live SMS notifications (the simulated version is a Should Have)

- Advanced predictive analytics

- Mobile application

Won't Have in Current Baseline

Features intentionally excluded from the current release:

- Full enterprise-system integration

- Native mobile application

- Advanced predictive service management

## Requirements Traceability Matrix

The RTM provides traceability between stakeholders, stakeholder needs, requirements and acceptance criteria for the CivicConnect project.

The objective of this RTM is to help determine the traceability of each requirement to a validated stakeholder need and the verifiability of each requirement through measurable acceptance criteria. (Sommerville, 2016).

| Stakeholder | Stakeholder Need | Requirement | Acceptance Criteria |
| --- | --- | --- | --- |
| STK-001 Requester | STK-NEED-001 Ability to submit a complete service request through a controlled process | FR-REQ-001 Submit a new service request containing all mandatory information | AC-REQ-001-A, AC-REQ-001-B, AC-REQ-001-C |
| STK-001 Requester | STK-NEED-001 Ability to submit a complete service request through a controlled process | FR-REQ-001 Categorise service requests using a controlled category list | AC-REQ-002-A, AC-REQ-002-B |
| STK-001 Requester | STK-NEED-001 Ability to submit a complete service request through a controlled process | FR-REQ-001 Generate a unique service request reference | AC-REQ-003-A, AC-REQ-003-B, AC-REQ-003-C |
| STK-001 Requester | STK-NEED-002 Confirmation that a request was recorded | FR-REQ-004 Provide confirmation after successful submission | AC-REQ-001-C |
| STK-001 Requester | STK-NEED-003 Visibility of current request status | FR-REQ-005 Allow requester to view current request status | AC-REQ-005-A, AC-REQ-005-B, AC-REQ-005-C |
| STK-001 Requester | STK-NEED-004 Access to previously submitted requests | FR-REQ-006 Allow requester to view previous requests | To be defined during detailed testing |
| STK-001 Requester | STK-NEED-003 Visibility of current request status | FR-REQ-007 Provide progress and completion feedback | To be defined during detailed testing |
| STK-002 Service Staff | STK-NEED-005 Confidential access to requests | FR-STF-001 Allow authorised staff to view relevant requests | To be defined during detailed testing |
| STK-002 Service Staff | STK-NEED-006 Ability to find and prioritise requests | FT-STF-002 Search requests using defined criteria | To be defined during detailed testing |
| STK-002 Service Staff | STK-NEED-006 Ability to find and prioritise requests | FR-STF-003 Filter requests by relevant criteria | To be defined during detailed testing |
| STK-002 Service Staff | STK-NEED-006 Ability to find and prioritise requests | FR-STF-004 Sort requests using supported criteria | To be defined during detailed testing |
| STK-002 Service Staff | STK-NEED-005 Centralised access to requests | FR-STF-005 View complete authorised request details | To be defined during detailed testing |
| STK-002 Service Staff | STK-NEED-007 Clear ownership and assignment of requests | FR-STF-006 Assign or accept responsibility for requests | AC-STF-006-A, AC-STF-006-B, AC-STF-006-C |
| STK-002 Service Staff | STK-NEED-008 Record actions and resolution information | FR-STF-007 Restrict request status changes to approved workflow transitions | AC-STF-007-A, Ac-STF-007-B, AC-STF-007-C |
| STK-002 Service Staff | STK-NEED-008 Record actions and resolution information | FR-STF-008 Record actions and comments against requests | To be defined during detailed testing |
| STK-002 Service Staff | STK-NEED-008 Record actions and resolution information | FR-STF-009 Record resolution information | To be defined during detailed testing |
| STK-002 Service Staff | STK-NEED-007 Clear ownership and assignment of requests | FR-STF-010 Resolve or close authorised requests | To be defined during detailed testing |
| STK-003 Management | STK-NEED-009 Visibility of open, overdue, resolved and closed work | FR-MGT-001 View currently open service requests | To be defined during detailed testing |
| STK-003 Management | STK-NEED-009 Visibility of open, overdue, resolved and closed work | FR-MGT-002 Identify overdue service requests | To be defined during detailed testing |
| STK-003 Management | STK-NEED-009 Visibility of open, overdue, resolved and closed work | FR-MGT-003 Identify resolved and closed requests | To be defined during detailed testing |
| STK-003 Management | STK-NEED-010 Service performance analysis | FR-MGT-004 View service information by category and status | To be defined during detailed testing |
| STK-004 Administrator | STK-NEED-011 Role-Based access and secure administration | FR-SEC-001 Authenticate users before granting access | To be defined during detailed testing |
| STK-004 Administrator / STK-007 Security Responsibility | STK-NEED-011 / STK-NEED-014 | FR-SEC-002 Role based authorisation and access control | AC-SEC-002-A, AC-SEC-002-B, AC-SEC-002-C |

## Non-functional Requirements Traceability

| Stakeholder Need | Non-Functional Requirement | Verification Method |
| --- | --- | --- |
| STK-NEED-011, STK-NEED-014 | NFR-SEC-001 Role-based access control | Security test |
| STK-NEED-011, STK-NEED-014 | NFR-SEC-002 Secure password storage | Database / Security inspection |
| STK-NEED-012 | NFR-PERF-001 Performance requirements | Performance test |
| STK-NEED-001, STK-NEED-002 | NFR-USAV-001 Usability requirements | Usability test |
| STK-NEED-001, STK-NEED-003 | NFR-REL-001 Request retrievability | Reliability test |
| STK-NEED-014 | NFR-AUD-001 Auditability | Auditability test |
| STK-NEED-015 | NFR-MAIN-001 Process control and traceability | Artefact view |

## Traceability Model

Stakeholder

↓

Stakeholder Need

↓

Requirement

↓

Acceptance Criteria

↓

Test Case

↓

Evidence

This structure gives traceability to each CivicConnect requirement to a validated stakeholder need and forward to verification activities and supporting evidence.

# Risks

The Risk Register sets out and monitors project risks associated with CivicConnect. These risks have been obtained from the stakeholder analysis, project constraints, scope decisions, engineering decisions and the known project assumptions.

For each risk there is an evaluation of its probability, impact, priority, mitigation strategies, contingency actions, ownership and its current status. (ISO, 2018).

Risk ratings use the following scale:

- Low

- Medium

- High

- Critical

## Risk Register

| Risk ID | Risk Description | Probability | Impact | Priority | Mitigation Strategy | Contingency Plan | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RISK-001 | Scope creep resulting from requests for additional functionality outside the approved baseline | High | High | Critical | Enforce scope baseline and change control process and review all requested changes before approval | Re-evaluate project scope and prioritise mandatory requirements only | Team | Open |
| RISK-002 | Requirements may change post approval, requiring rework and affect project schedule commitments | High | High | Critical | Baseline requirements and maintain traceability, and obtain team approval before introducing changes | Replan project activities and update affected deliverables | Team | Open |

| RISK-003 | Milestone deadlines may not be met due to limited available time for analysis, development, testing and documentation | High | High | Critical | Monitor progress against milestones and complete high priority work first | Reduce lower priority deliverables and focus on mandatory project outcomes | Team | Open |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RISK-004 | Team member unavailability may reduce project capacity and delay deliverables | Medium | High | High | Share knowledge, document work clearly and maintain repository visibility | Reassign work among remaining team members | Team | Open |
| RISK-005 | Limited team size may create workload imbalance during critical project phases | Medium | High | High | Distribute work according to responsibilities and monitor workload regularly | Reallocate tasks and prioritise essential deliverables | Team | Open |
| RISK-006 | Security vulnerabilities may be discovered during testing and require significant redesign efforts | Medium | High | High | Apply security requirements | Allocate time for remediation and security retesting | Development Team | Open |
| RISK-007 | Failure to satisfy role based access control requirements could expose sensitive information | Medium | High | High | Include security controls in requirements, design and testing activities | Restrict system functions until appropriate controls are implemented | Development Team | Open |
| RISK-008 | Technology stack selection may be delayed because the decision has been deferred until sufficient information is available | Medium | High | High | Complete requirements and architectural analysis before technology selection | Select a technology stack based on available project constraints and requirements | Team | Open |

| RISK-009 | Architectural decisions may be delayed, impacting future implementation planning | Medium | High | High | Complete research activities and requirements analysis before architectural decision | Schedule architecture definition as a priority activity | Team | Open |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RISK-010 | Free or low cost technology may not provide all desired functionality | Medium | Medium | Medium | Evaluate technologies against project requirements and cost constraints | Reduce dependency on optional deatures or identift alternative solutions | Team | Open |
| RISK-011 | Data loss or corruption could affect service request information and auditability | Low | High | Medium | Implement backup and recovery considerations during design | Restore data from backups and investigate root cause |  | Open |
| RISK-012 | Insufficient testing time may result in undetected defects reaching later milestones | Medium | High | High | Allocate testing effort throughout development rather than just at the end | Prioritise testing of critical functional and security requirements | Team | Open |
| RISK-013 | Poor traceability between stakeholder needs, requirements and acceptance criteria may reduce project quality and auditability | Low | High | Medium | Maintain RTM and controlled project artefacts | Perform traceability reviews before milestone submission | Requirement & Analysis Lead | Open |
| RISK-014 | GitHub merge conflicts or incorrect repository practices may result in lost work or integration delays | Medium | Medium | Medium | Follow GitHub governance processes including branches, pull requests and approvals | Resolve conflicts through review and controlled integration | Team | Open |
| RISK-015 | Future integration requirements may introduce complexity not considered in current scope | Low | Medium | Low | Keep deferred features documented separately from the approved baseline | Evaluate integrations through formal change protocol processes | Team | Open |

## Highest Priority Risks

The following are considered the most significant threats to project success.

### RISK-001: Scope creep

The CivicConnect project is facing tight milestone deadlines and has a small team. Uncontrolled scope additions can negatively impact schedule, quality, testing effort and project stability.

Mitigation:

- Maintain approved scope baseline

- Apply formal change control

- Evaluate all requested changes before approval

### RISK-002: Requirement changes

Changes to approved requirements may result in rework in requirements, traceability, design implementation and testing artefacts.

Mitigation:

- Baseline requirements

- Maintain traceability

- Require team review and approval for changes

### RISK-003 Schedule delays

Milestones are due on certain days and future milestones are contingent upon the successful completion of current deliverables. Delays in one milestone may have a negative impact on subsequent activities.

Mitigation:

- Monitor progress regularly

- Prioritise mandatory requirements

- Address issues early

## Risk Traceability

The following shows how CivicConnect project risks are traced to project constraints and decisions.

### Constraint to Risk traceability

| Constraint | Related Risk |
| --- | --- |
| Team Size | RISK-004, RISK-005 |
| Schedule | RISK-003, RISK-012 |
| Cost | RISK-010 |
| Scope control | RISK-001, RISK-002 |
| Security | RISK-006, RISK-007 |

### Engineering to Risk traceability

| Engineering decision | Related Risk |
| --- | --- |
| Technology stack deferred | RISK-008 |
| Architecture deferred | RISK-009 |
| Scope baseline approved | RISK-001, RISK-002 |
| GitHub governance controls | RISK-014 |

### Risk monitoring approach

Throughout the project lifecycle, the risks will be reviewed and updated when:

- New risks are discovered

- Risks already in play change in intensity

- Mitigation measures implemented

- Uncertainty is introduced by engineering choices

- Scope changes are approved

- New project restrictions emerge

All approved changes to risk status will be recorded in controlled project artefacts to ensure traceability throughout the CivicConnect project.

# Forward Engineering Considerations

Forward engineering considerations are used to identify factors that may influence the future design, implementation, testing, deployment and maintenance decisions of the project. These concerns may not require immediate technical solutions during the requirements phase, but they should be considered early to ensure that the current requirements do not restrict future developments options. (Sommerville, 2016).

The following considerations have been identified for the CivicConnect system.

### Security and Privacy

Why it matters now

Stakeholder needs require that the sensitive user information to be protected as well as controlled access to system functionalities. CivicConnect requirements include user authentication, role-based access and secure handling of sensitive information and service request data. Therefore to support future system integrity and user trust, privacy and security must be considered to the start of the lifecycle. (Republic of South Africa, 2013).

Future decisions Influenced

- User authentications mechanisms

- Role-based access control

- Password management strategies

- Data encryption methods

- API security measures

Information still required

- Detailed data classification requirements

- Applicable regulatory requirements

- Municipal security policies

- Additional authentication requirements

Risk if ignored

Loss of user trust, data breaches, unauthorized access to stored information and costly redesign efforts are all risks if the security and privacy of user information is not considered early on in the lifecycle.

### Scalability

Why it matters now

CivicConnect must support service request submission, request tracking, reporting and management oversight. As system adoption increases through various areas and municipalities the number of users and requests will also increase significantly. Therefore, to ensure sustainable performance, scalability must be considered.

Future decisions influenced

- Database architecture

- Hosting infrastructure

- Application architecture

- Performance optimisation strategies

- Load balancing solutions

Information still required

- Expected user numbers and growth

- Anticipated report submissions

Risk if ignored

Performance and response times are at risk if the system is not designed with scalability in mind and may lead to reduced user satisfaction as usage increases.

### Maintainability

Why it matters now

The system will likely be enhanced in the future, requirements could change and operational improvements will likely be made throughout the lifecycle. Stakeholders expect CivicConnect to reliable and adaptable thus maintainability of the system is critical and must be considered.

Future decisions impacted

- Software architecture

- Code organisation standards

- Documentation practices

- Modular component design

- Maintenance processes

Information still required

- Expected maintenance responsibilities

- Future enhancement plans

- Long-term system ownership

- Support processes

Risk if ignored

If the system is not properly maintained it could lead to hefty development and maintenance costs, slower future enhancements and could introduce additional defects during system modifications.

### Testability

Why it matters now

CivicConnect requirements have been defined according to measurable and verifiable standards. Future validation activities depend on the ability to verify that each requirement has been implemented correctly and consistently.

Future decisions impacted

- Test planning

- Acceptance testing strategies

- Automated testing opportunities

- Quality assurance processes

- Validation procedures

Information still required

- Detailed acceptance criteria

- Performance benchmarks

- Quality expectations

Risk if ignored

If requirements are not properly measurable and verifiable, it could result in requirements that are difficult or impossible to properly verify and can create uncertainty as to whether the system satisfies stakeholder needs.

### Data Management and Recovery

Why it matters now

The information collected from citizens is valuable and must be protected from accidental loss or mismanagement.

Future decisions impacted

- Database management solutions

- Backup strategies

- Data retention policies

- Disaster recovery procedures

- Data archival methods

Information still required

- Data retention requirements

- Recovery objectives

- Backup frequency requirements

Risk if ignored

Data loss or prolonged service disruptions could negatively affect operations and could reduce public confidence in the system.

### Deployment environment

Why it matters now

Architectural and technology decisions made during development may be influenced by future development requirements. Future releases may require additional development flexibility where current scope decisions exclude certain integrations and platform extensions.

Future decisions impacted

- Hosting platform decision

- Infrastructure configuration

- Network architecture

- Resource allocation

- Operational support requirements

Information still required

- Hosting constraints

- Infrastructure availability

- Budget limitations

- Future integration requirements

Risk if ignored

Costly, difficult or impractical deployment solutions could be a result of failure to consider the deployment constraints.

### Monitoring and Reliability

Why it matters now

CivicConnect relies on dependable request submission, status tracking and auditable processing activities. And monitoring and reliability considerations are needed for operational visibility and accountability throughout the service lifecycle.

Future decisions impacted

- Logging strategies

- Monitoring tools

- Alerting mechanisms

- Incident management processes

- Availability targets

Information still required

- Uptime requirements

- Operational support procedures

- Incident response plans

- Monitoring metrics

Risk if ignored

System failures may go unnoticed, resulting in interruptions of service, delayed resolution of issues, less accountability and reduced trust from stakeholders.

### Auditability and Traceability

Why it matters now

CivicConnect's key features include accountability controlled status changes, historical tracking and transparent service delivery. The system should provide traceability of actions performed by citizens, staff and management users.

Future decisions impacted

- Audit log design

- Activity tracking mechanisms

- Reporting functionality

- Evidence generation

- Compliance monitoring

Information still required

- Audit retention requirements

- Reporting requirements

- Long term traceability

- Compliance obligations

Risk if ignored

The lack of auditability can lower accountability, impede investigations, restrict managements oversight and undermine confidence in reported service outcomes.

### Conclusion

The identified forward engineering considerations will ensure the current CivicConnect requirements will support future design, implementation, testing, deployment and maintenance activities. Addressing concers proactively around security, scalability, maintainability, testability, data management, deployment, reliability and auditability will help mitigate future risks and ensure the long term success of the CivicConnect platform.

# Evidence and Traceability

Evidence and traceability are such that all artefacts of the project trace to the source, are justified by documented decisions, and are verified by all controlled processes. Traceability allows you to be accountable, to manage changes, to assure quality and to plan future project activities.

For CivicConnect traceability is maintained between stakeholders, stakeholder needs, requirements, acceptance criteria, risks, engineering decision and project artefacts.

### Engineering decision traceability

Engineering decisions provide controlled justification for future project activities.

Requirement / Constraint

↓

Engineering decision

↓

Impact

↓

Future activity

#### Decision 1: Technology stack

Requirement analysis

↓

Technology stack deferred

↓

Additional information required

↓

Technology selection during milestone 2

Rationale:

The project team determined that not enough information was available at milestone 1 to make an informed technology decision

#### Decision 2: Architecture

Requirements

Constraints

Research

↓

Architecture deferred

↓

Milestone 2 architecture design

Rationale:

Architectural decisions require completed requirements analysis and constraint evaluation before selection

#### Decision 3: Scope baseline

Business need

Stakeholder needs

↓

Approved scope baseline

↓

Formal change control process

Impact:

Prevents uncontrolled growth of the project scope and supports the schedule and quality objectives

#### Decision 4: GitHub governance

Project artefacts

↓

Feature branch

↓

Commit

↓

Pull request

↓

Approval

↓

Merge

Impact:

It provides a traceable development history and prevents uncontrolled changes to the project artefacts

### Scope Traceability

#### Scope Traceability Model

Business need

↓

Stakeholder need

↓

Requirement

↓

Scope baseline

#### Deferred scope traceability

The following items have been intentionally deferred:

- Live WhatsApp integration (simulated in the current baseline)

- Live SMS notifications (simulated in the current baseline)

- Advanced dashboards

- AI-assisted categorisation

- Predictive analytics

- External system integrations

- Dedicated mobile applications

Each deferred item is documented and can only be added through a controlled change process in the future

### GitHub Traceability

GitHub provides configuration management and evidence of controlled project work (Driessen, 2010).

#### GitHub governance process

Feature branch

↓

Development commit

↓

Pull request

↓

Review

↓

Approval

↓

Merge to main branch

#### Governance principles

- Direct changes to the main branch are prohibited

- Work must be completed in dedicated branches

- Pull requests must be reviewed before merging

- Meaningful commit messages are required

- Repository history must remain intact

- All approved artefacts remain version controlled

### Artefact Evidence Register

| Artefact | Purpose | Evidence Source |
| --- | --- | --- |
| Problem and business need | Defines project purpose | Requirements analysis |
| Stakeholder register | Identifies stakeholders | Requirements analysis |
| Stakeholder needs register | Identifies stakeholder expectations | Requirements analysis |
| Scope baseline | Defines approved project scope | Requirements analysis |
| Functional requirements | Defines system functionality | Requirements analysis |
| Non-functional requirements | Defines quality expectations | Requirements analysis |
| Acceptance criteria register | Defines requirements verification | Requirements analysis |
| Risk register | Documents project risks | Risk Register.md |
| Requirements traceability matrix | Demonstrates requirements traceability | RTM.md |
| Constraints register | Documents project constraints | Constraints.md |
| Engineering decision log | Records engineering decisions | EDL.md / EDL.png |
| Forward engineering considerations | Records future engineering concerns | Forward Engineering Considerations.md |
| GitHub Repository | Provides version control evidence | https://github.com/Hakumen1011/SEN381_Civicconnect_Project.git |
| Pull requests and reviews | Demonstrates controlled changes | https://github.com/Hakumen1011/SEN381_Civicconnect_Project.git |

### Traceability summary

The CivicConnect project provides traceability for all major engineering artefacts through controlled identifiers, documented stakeholder needs, requirements, acceptance criteria, risks, engineering decisions and version controlled project artefacts.

The established traceability structure ensures that

- Every requirements can be traced to a stakeholder need

- Every requirements can be verified through acceptance criteria

- Risks can be traced to considerations and project decisions

- Engineering decisions are documented and justified

- Scope changes remain controlled

- Repository history provides evidence of team collaboration and change management

This traceability framework allows accountability, quality assurance, controlled change management and future lifecycle activities.

Constraints

1. Team size

Three members, each with their own commits and individual milestone defence.

2. Schedule / Deadline

Multiple deadlines for separate milestones, with schedules for work decided by the team.

The project is split into multiple parts classified as milestones.

Main deadlines:

| Milestone | Deadline |
| --- | --- |
| Milestone 1 | 9 September 2026 (completed) |
| Milestone 2 | 30 September 2026 |
| Milestone 3 | 14 October 2026 |
| Final | 18 October 2026 |

3. Cost

No- to low-cost budget.

Free services preferred.

Technology, hosting, development and other tools need to consider cost, as choices for functionality may be affected by cost.

Live SMS and WhatsApp are paid services (Meta, 2026), however because we are only simulating these serves they remain free of charge and do not affect our budget.

4. Scope

Committed scope must be baselined and controlled.

Scope creep is unacceptable.

Changes to the scope baseline need to follow the team's agreed change control process and be documented. (Project Management Institute, 2021).

Note deferred decision that have been resolved mainly the SMS and WhatsApp notifications that will be simulated, while the live server remains deferred

5. Security

The system must not contain severe security vulnerabilities at security testing. Evidence: security testing results.

No passwords, API keys or other sensitive data may be committed to GitHub repo. If we ever make use of outside sources to handle the SMS or WhatsApp notification we should ensure to remain in the correct legal standing and follow the laws of the region, in our case POPIA requires a written contract to obligate in keeping the data secure (Republic of South Africa, 2013).

6. Quality:

The system must meet our given quality standards, not just work (ISO/IEC, 2023). Our current quality constraints fall under 3 of our requirements, NFR-PERF-001, NFR-SEC- and NFR-AUD-001.

Constraint Interactions / Trade-offs

Scope and Schedule

Because our schedule is a fixed commitment, more functionality increases scope while still being constrained by the deadlines.

This could lead to reducing scope, quality or testing effort, an increased workload, and a risk of missing the deadline or delivering an incomplete project.

Team Size and Schedule

We are restricted to three team members and fixed deadlines, giving us limited time and limited resources.

This forces us to work carefully without unnecessary scope increases, and can lead to a rush to meet deadlines and reduced quality in order to stay on schedule.

Cost and realism

We are limited by our budget meaning we are unable to make use of an actual live WhatsApp and SMS service. Therefore we chose to simulate these notifications and interactions.

Quality and cost

Quality asks for fast response while cost forces us to remain with free hosting, which can be slow at times. A Target set such as 95% of requests within 2 seconds would be hard to meet under these conditions. Thus we have chosen to change this and rather have 90% of requests within 4 seconds while 2 seconds still being kept as a goal we hope to achieve.

Engineering Decision Log:

| No. | Decision | Status | Reason | Evidence | Impact |
| --- | --- | --- | --- | --- | --- |
| 1 | Technology stack | Deferred. No longer applicable as of 2026/09/30. Decision 6 | Insufficient information available for milestone 1 | Technology needs and requirements yet to be completed | May influence architecture, implementation and decisions for further milestones |
| 2 | Architecture | Deferred. No longer applicable as of 2026/09/30. Decision 5 | Our current research for milestone 1 will be used to make an informed decision | Milestone 1 explains the requirements and constraints, giving us the information after completing our research. | Architecture will be decided after Milestone 1. Most likely before or when starting with milestone 2 |
| 3 | Baseline and scope | Decided | Avoid scope creep, mainly affected by schedule and quality. | Our scope and constraints analysis. | Future scope change must first be evaluated and properly documented before being accepted. |
| 4 | GitHub Control | Direct main changes not allowed, branches, requests and documented commits only allowed and pushed one approval is given | Requested to be used as well as allows for controlled reviews and traceable changes | Milestone 1 GitHub governance requirement | Creates evidence of team collaborations, avoids uncontrolled changes to the baseline. |
| 5 | Architecture: modular monolith ASP.Net Core application | Decided. 2026/09/30 | Member count, low/no cost budget and fixed deadlines is easier to manage with his Architecture choice versus a microservice. | Constraints 1-3 influences this decision to keep costs and quality. | Easier to build, test and host but comes at the cost of being harder to scale modules individually. |
| 6 | Technology stack: .NET 10 ASP.NET Core, EF Core with Npgsql, PostgreSQL, ASP.NET Core Identity, xUnit, GitHub Actions | Decided. 2026/09/30 | Tech must be free to use, supported and able to remain usable during the entire project, relational data accepted. | Persistence of EF Core and PostgresSQL. .NET 10 is the longest supported. Identity provides password hashing and roles | Same language C# must be used along with correct packages. Risks: NFR-SEC-001, NFR-SEC-002, NFR-REL-001; closes RISK-008; RISK-010 |
| 7 | Data and persistence: relational database with layered integrity. Business rules in the application, NOT NULL/CHECK/UNIQUE/foreign-key constraints in PostgreSQL, request creation as one transaction, concurrency tokens, no caching of request data, indexes on frequently filtered fields | Decided. 2026/09/30 | Security and integrity of data. Data must succeed or fail all together. | Layered protection, transactions, stale-cache risk | Rules and constraints of data exist in two locations so more testing is required to confirm success. User has to reload on a conflict. |
| 8 | Design decision 1: status-change reactions use an Observer-style, in-process event. Audit, notification and reporting handlers react to a simulated status changed event | Decided. 2026/09/30 | One status change can trigger multiple reactions. | Observer lowers coupling when there are several consumers and avoids messaging complexity | New reactions added without changing the request service. |
| 9 | Design decision 2: category processing starts as simple conditional logic in one category rules component and switches to the Strategy pattern once categories need different rules | Decided. 2026/09/30 Conditional | Category rules are not decided as of yet. | Strategy only where category behaviour really differs | Less code now as the switch to Strategy will be logged as a new decision. |
| 10 | Interface: pages call the application layer through service interfaces inside the same application. | Decided. 2026/09/30 | Tech stack and Architecture influence | in process interface suits a single deployable application | Simpler to use and an API can be implemented without changing logic. |
| 11 | Interface: SMS and WhatsApp notifications are simulated behind a replaceable interface | Decided. 2026/09/28 | Live services cost money per message and need business verification and template approval. | PED contains notification simulated information as well as constraints cost branches slightly on topic. (Meta, 2026). | No cost and no personal data leaves the system; the simulation cannot copy every real behaviour. |
| 12 | Live SMS and WhatsApp services | Deferred | Cost, business verification and POPIA duties | Approved budget, provider contract, template approval, operator agreement | - |
| 13 | Quality-gate thresholds, threat model, rollback and backup strategy | Deferred | Not enough research available yet. Milestone 3 decision | Need M3 risk assessment and built Architecture | Revisit in M3 |

AI usage register:

| No. | Date | User | AI tool | Task | AI Contribution | Human Verification | Outcome |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 07 September 2026 | Herman | ChatGPT | Engineering Decision Log Creation | Explained and gave examples of what a proper EDL should look like | Based on other projects and internet sources compared AI given example | Accepted example and made use to create our EDL |
| 2 | 07 September | Jason | ChatGPT | Construction of md file | Suggested format and proper spelling | Reviewed suggestion made changes and used suggestion only as design guideline | Accepted suggestion as visual guideline |
| 3 | 08 September | Zander | Copilot | Construction of RTM and Risk Register files | Suggested format | Reviewed suggested structure and made changes according to project needs | Accepted structure as guideline |
| 4 | 28 September 2026 | Herman | Claude | Performance justification and SMS/WhatsApp simulation sections | Found sources and drafted text | Sources and wording to be checked by Herman before submission | Pending review |

# References

Beyer, B., Murphy, N.R., Rensin, D.K., Kawahara, K. and Thurgood, S. (eds.) (2018) The Site Reliability Workbook: Practical Ways to Implement SRE. Sebastopol, CA: O’Reilly Media. Available at: https://sre.google/workbook/implementing-slos/ (Accessed: 28 September 2026).

City of Cape Town (2023) Use WhatsApp to report water and sanitation service requests. 19 June. Available at: https://www.capetown.gov.za/Media-and-news/Use%20WhatsApp%20to%20report%20water%20and%20sanitation%20service%20requests (Accessed: 28 September 2026).

CivicPlus (2026) SeeClickFix 311 CRM. Available at: https://www.civicplus.com/seeclickfix-311-crm/ (Accessed: 28 September 2026).

Clegg, D. and Barker, R. (1994) Case Method Fast-Track: A RAD Approach. Wokingham: Addison-Wesley.

Clickatell (2026) SMS API reference. Available at: https://help.clickatell.com/developers-api-reference/sms-api (Accessed: 28 September 2026).

Cockburn, A. and Garrido de Paz, J.M. (2024) Hexagonal Architecture Explained: How the Ports & Adapters Architecture Simplifies Your Life, and How to Implement It. Humans and Technology Inc.

Driessen, V. (2010) A successful Git branching model. Available at: https://nvie.com/posts/a-successful-git-branching-model/ (Accessed: 9 September 2026).

Freeman, E. and Robson, E. (2020) Head First Design Patterns. 2nd edn. Sebastopol, CA: O’Reilly Media.

Grafana Labs (2026) Thresholds – Grafana k6 documentation. Available at: https://grafana.com/docs/k6/latest/using-k6/thresholds/ (Accessed: 28 September 2026).

International Organization for Standardization (ISO) (2018) ISO 31000:2018 Risk management — Guidelines. Geneva: ISO.

International Organization for Standardization and International Electrotechnical Commission (ISO/IEC) (2011) ISO/IEC 25010:2011 Systems and software engineering — Systems and software Quality Requirements and Evaluation (SQuaRE) — System and software quality models. Geneva: ISO/IEC.

International Organization for Standardization and International Electrotechnical Commission (ISO/IEC) (2023) ISO/IEC 25010:2023 Systems and software engineering — Systems and software Quality Requirements and Evaluation (SQuaRE) — Product quality model. Geneva: ISO/IEC.

International Organization for Standardization, International Electrotechnical Commission and Institute of Electrical and Electronics Engineers (ISO/IEC/IEEE) (2018) ISO/IEC/IEEE 29148:2018 Systems and software engineering — Life cycle processes — Requirements engineering. Geneva: ISO/IEC/IEEE.

Jariyal, H., Rasam, P., Humaira and Grogg, A.T. (2025) ‘Performance’, in The Web Almanac 2025. HTTP Archive. Available at: https://almanac.httparchive.org/en/2025/performance (Accessed: 28 September 2026).

McQuade, B. (2020) Defining the Core Web Vitals metrics thresholds. web.dev. Available at: https://web.dev/articles/defining-core-web-vitals-thresholds (Accessed: 28 September 2026).

Meta (2026a) WhatsApp Cloud API: Get started. Available at: https://developers.facebook.com/docs/whatsapp/cloud-api/get-started (Accessed: 28 September 2026).

Meta (2026b) Pricing on the WhatsApp Business Platform. Available at: https://developers.facebook.com/docs/whatsapp/pricing (Accessed: 28 September 2026).

Meta (2026c) Template fundamentals. Available at: https://developers.facebook.com/documentation/business-messaging/whatsapp/templates/overview (Accessed: 28 September 2026).

Meta (2026d) Getting opt-in for WhatsApp. Available at: https://developers.facebook.com/docs/whatsapp/overview/getting-opt-in (Accessed: 28 September 2026).

Mzekandaba, S. (2020) ‘Tshwane turns to WhatsApp to boost citizen engagement’, ITWeb, 9 July. Available at: https://www.itweb.co.za/content/KWEBb7yZQXjMmRjO (Accessed: 28 September 2026).

New Relic (2026) Apdex: Measure user satisfaction. Available at: https://docs.newrelic.com/docs/apm/new-relic-apm/apdex/apdex-measure-user-satisfaction/ (Accessed: 28 September 2026).

Ogden City Corporation (2024) Request for Proposal: Ogden 311 CRM Software. Available at: https://ogdencity.gov/DocumentCenter/View/30791/311-CRM-Software-RFP_FINAL-10-09-2024 (Accessed: 28 September 2026).

Opensignal (2025) South Africa: Mobile Network Experience Report, August 2025. Available at: https://insights.opensignal.com/reports/2025/08/southafrica/mobile-network-experience (Accessed: 28 September 2026).

OWASP (2024) Password Storage Cheat Sheet. Available at: https://cheatsheetseries.owasp.org/cheatsheets/Password_Storage_Cheat_Sheet.html (Accessed: 9 September 2026).

Project Management Institute (2021) A Guide to the Project Management Body of Knowledge (PMBOK Guide). 7th edn. Newtown Square, PA: Project Management Institute.

Render (2026) Platforms with a real free tier for developers in 2026. Available at: https://render.com/articles/platforms-with-a-real-free-tier-for-developers-in-2026 (Accessed: 28 September 2026).

Republic of South Africa (2013) Protection of Personal Information Act 4 of 2013. Government Gazette, 581(37067), 26 November. Pretoria: Government Printer.

Richardson, C. (2018) Microservices Patterns: With Examples in Java. Shelter Island, NY: Manning Publications.

Sandhu, R.S., Coyne, E.J., Feinstein, H.L. and Youman, C.E. (1996) ‘Role-based access control models’, Computer, 29(2), pp. 38–47.

Sommerville, I. (2016) Software Engineering. 10th edn. Harlow: Pearson Education.

Twilio (2026a) Test credentials. Available at: https://www.twilio.com/docs/iam/test-credentials (Accessed: 28 September 2026).

Twilio (2026b) Track the message status of outbound messages. Available at: https://www.twilio.com/docs/messaging/guides/track-outbound-message-status (Accessed: 28 September 2026).

web.dev (2020) Measure performance with the RAIL model. Available at: https://web.dev/articles/rail (Accessed: 28 September 2026).

Winters, T., Manshreck, T. and Wright, H. (eds.) (2020) Software Engineering at Google: Lessons Learned from Programming Over Time. Sebastopol, CA: O’Reilly Media. Available at: https://abseil.io/resources/swe-book/html/ch13.html (Accessed: 28 September 2026).

# References

ISO/IEC, 2023. Software engineering Systems and software Quality Requirements and Evaluation (SQuaRE) — Quality model for AI systems. s.l.:s.n.

Meta, 2026. WhatsApp Business Platform. [Online] 
Available at: https://developers.facebook.com/documentation/business-messaging/whatsapp/pricing/non-template-messages

Republic of South Africa, 2013. popia. [Online] 
Available at: https://popia.co.za